The Perfect Map Generator

A Comprehensive Technical Plan & Implementation Strategy

For D&D World-Building & Fantasy Cartography

Phmurt Studios

March 2026

# Executive Summary

This document outlines the technical architecture and implementation plan for building a world-class procedural map generator capable of producing publication-quality fantasy maps for D&D campaigns, novels, and tabletop gaming. The generator will leverage advanced procedural generation techniques, AI-driven refinement, and professional cartographic rendering.

## Key Objectives

Generate dramatically varied, unique maps with high visual quality

Produce maps that look intentionally designed, not randomly scattered

Implement multi-scale generation (world maps, region maps, city maps, buildings)

Use AI agents for intelligent post-generation refinement

Maintain performance: generate complex maps in under 5 seconds

# 1. Current State Analysis

## What Works Well

Voronoi-based ward system creates organic city districts

Noise-based boundary generation produces natural-looking coastlines and edges

Multi-pass AI agent refinement improves overlap detection and spacing

Multiple city templates provide visual variety (7 templates)

Canvas rendering with parchment aesthetic is visually cohesive

## Known Limitations

Limited to single scale (cities); no region or world-level maps

No integration with campaign data or user narrative

Landmark placement is random; should follow lore/hierarchy

No export beyond PNG (no SVG, PDF with metadata)

Monster generator is disconnected from city demographics

# 2. Technical Architecture

## Core Subsystems

### 2.1 Procedural Generation Foundation

Build on proven algorithms:

Perlin/Simplex noise for all organic variation (boundaries, roads, terrain)

Voronoi diagrams (via Delaunay triangulation) for district/settlement generation

Poisson disk sampling for even spatial distribution

Graph-based road networks with hierarchical connection rules

Spatial hashing for collision detection and placement optimization

### 2.2 Scale Hierarchy

Implement 4-level nested generation:

| Level | Scale | Features | Render Time |
| --- | --- | --- | --- |
| World Map | Continent/Kingdom | Regions, geography, major cities | 2-3 sec |
| Regional Map | 100s of miles | Towns, roads, dungeons, terrain | 1-2 sec |
| City Map | Miles | Districts, streets, landmarks, buildings | 1-2 sec |
| Building Map | 100s of feet | Rooms, dungeons, floor plans | < 1 sec |

### 2.3 AI Agent Pipeline

7-pass post-generation refinement:

Overlap detection & resolution

Road/boundary clearance

Open space (plaza/garden) clearance

Boundary enforcement

Density balancing (thin overcrowded areas)

Landmark placement optimization

Visual quality check (cluster detection)

### 2.4 Metadata & Lore Integration

Store and propagate semantic data:

Population counts and demographics per district

Faction presence and power structure

NPC guilds, nobles, and notables

Environmental hazards and history

Seed data for mission generation

# 3. Detailed Implementation Plan

## Phase 1: Foundation (Weeks 1-3)

Establish core utilities and improve existing city generation:

| Task | Deliverable | Est. Time |
| --- | --- | --- |
| Refactor noise generation | Unified Perlin/Simplex function with multi-octave support | 3 days |
| Improve Voronoi implementation | Fortune's algorithm OR Delaunator upgrade for speed | 4 days |
| Spatial hashing utilities | Hash grid, collision queries, building packing | 2 days |
| Unit tests for geometry | PIP tests, segment distance, polygon clipping | 2 days |

## Phase 2: Scale Up (Weeks 4-6)

Implement world and regional map generators:

| Task | Description |
| --- | --- |
| World Map Generator | Continental generation using noise; place major cities using Poisson sampling |
| Regional Map Generator | Mid-scale towns, roads connecting to parent world map; terrain variations |
| Zoom Integration | Link generators so clicking a region generates it at detail |

## Phase 3: Intelligence (Weeks 7-9)

Enhance AI agent and add lore system:

| Task | Details |
| --- | --- |
| Expand AI passes | Add 5-10 new evaluation metrics (road connectivity, symmetry, etc.) |
| Lore engine | Generate city history, factions, NPCs based on layout |
| Monster integration | Generate regional monsters tied to geography and population |

## Phase 4: Polish (Weeks 10-12)

Rendering, export, and user experience:

| Task | Deliverable |
| --- | --- |
| Export formats | SVG (editable), PDF (print-ready), JSON (data only) |
| Rendering improvements | 4K rendering, custom color schemes, isometric option |
| UI/UX enhancement | Parameter sliders, preset templates, save/load history |

# 4. Key Modules to Build

## Module A: Noise Engine

Multi-octave support (1-8 octaves configurable)

Lacunarity & persistence controls

Offset sampling for unique per-call results

Output range normalization [-1, 1]

## Module B: Geometry Toolkit

Point-in-polygon (ray casting)

Polygon clipping (Sutherland-Hodgman)

Polygon centroid and area

Polygon shrinking/expanding

Segment-to-segment intersection

## Module C: Voronoi Diagram

Use Delaunator.js or equivalent

Extract circumcenters to form Voronoi vertices

Return cells as polygons with sorted vertices

Support clipping to boundary

## Module D: Procedural Naming

Syllable-based generation (prefix + middle + suffix)

Cultural variation (e.g., Elvish, Dwarven, Human styles)

Phonetic similarity avoidance

Seedable randomization for consistency

## Module E: Lore Engine

History (founded when, by whom, why)

Factions and power structure

Notable NPCs (rulers, merchants, wizards)

Secrets and plot hooks

Demographics (species, classes, wealth)

# 5. Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Visual Quality | 90% of maps look hand-designed | User feedback, visual inspection |
| Variety | Zero duplicate layouts in 100 generations | Automated comparison |
| Performance | Generate city map < 2 sec | Benchmark timing |
| Spacing | Avg building gap >= 6px | Geometry analysis |
| Coverage | 70% of city boundary used | Area analysis |
| Road connectivity | All districts reachable from center | Graph traversal |

# 6. Resource Estimates

| Resource | Estimate | Notes |
| --- | --- | --- |
| Development Time | 12 weeks | Full-time, one developer |
| Testing/Iteration | 2 weeks | Buffer for refinement |
| Documentation | 1 week | Code docs + user guide |
| Total | 15 weeks | ~3.5 months |

# 7. Risk Mitigation

| Risk | Mitigation |
| --- | --- |
| Performance degradation at scale | Profile early, implement LOD, use spatial indexing |
| Voronoi generation fails on edge cases | Validate input, add fallback to simpler algorithm |
| AI passes slow down generation | Implement pass skipping, progressive refinement |
| Poor visual coherence | Test with curated seed values, user studies |

# 8. Conclusion

By following this plan, we will build a map generator that combines algorithmic sophistication with artistic quality. The phased approach allows for iterative validation and user feedback at each stage. The result will be a tool capable of generating publication-quality fantasy maps for professional and amateur creators.

Next steps:

Validate architecture with Phase 1 foundation work

Benchmark Voronoi and noise performance

Gather user feedback on current city map generator

Begin Phase 1 development immediately

# Appendix: Reference Materials

## Key Papers & Resources

Red Blob Games: Polygonal Map Generation

Watabou Medieval Fantasy City Generator (open source reference)

Perlin Noise: A Proceduralist's Companion

Delaunay Triangulation & Fortune's Algorithm

Procedural Content Generation in Games (PCG courses)

## Libraries & Tools

Delaunator.js: Fast Delaunay triangulation

simplex-noise: High-quality Simplex noise

Canvas 2D: Rendering backend

Node.js: CLI tools and generation server

Three.js (optional): 3D map visualization

## Measurement & Validation

Image similarity metrics (for variety testing)

Graph connectivity analysis (road networks)

Polygon geometry validation

Performance profiling (Chrome DevTools, Node.js perf)